SOFTWARE CONSTRUCTION AND DEVELOPMENT

Quiz and Examination System

Requirements Document

Assignment 1

Version 0.1.0

Instructor: Engr. Muhammad Umer Haroon

1. Project Title and Group Members

Project title: Quiz and Examination System (web-based)

Repository: https://github.com/Zuhairx1/quiz-and-examination-system

| Member | Roll No. | GitHub username | Initial responsibility |
| --- | --- | --- | --- |
| Abdur Rahim Ajmal | 05 | abdurrahim-07 | Backend core: Flask app setup, authentication, role-based access, Admin module |
| Zuhair Nasir | 54 | Zuhairx1 | Quiz engine: question banks, quiz creation, randomization, grading logic and unit tests |
| Somna Imran | 47 | somnaimran | Database design (MySQL schema), HTML/CSS interface, student attempt page and proctoring UI |

2. Problem Description

A paper based quiz/exam is time-consuming and prone to mistakes for institutions. The papers have to be printed by teachers, and teachers have to go in the classroom to oversee the examination process; marking has to be done by hand and results assembled afterwards, which takes time and can lead to mistakes while marking. Students receive feedback days later and the same paper is usually returned to all students, allowing for easy copying.

The purpose of this project is to solve these issues by providing a web based system that enables teachers to generate quizzes from a set of questions, lets students attempt quizzes online with a time limit, and instantly grades and automatically corrects them. Questions are randomly distributed to each student, and the basic monitoring tools include recording suspicious activity during the exam.

3. Objectives and Intended Users

Objectives

- Convert manual paper-based testing to an online quiz and exam process.

- Instant and accurate automatic grading of MCQ and True-False questions.

- Minimize cheating using random questions and basic exam supervision.

- Save results and previous attempts and have them accessible at any time to teachers and students.

- Provide a working prototype that has clean architecture, relational database design and has a unit-tested scoring logic.

Intended Users

| Role | Description and main tasks |
| --- | --- |
| Admin | Manages users and monitors system activity. Establishes, manages and logs off of accounts; Sets up roles and accesses activity logs.. |
| Teacher | Teacher Creates and manages questions and quizzes, publishes quizzes, reviews student results and proctoring flags.. |
| Student | Student logs in and tries quizzes that are available and sees scores and attempts. |

4. Functional Requirements

The requirements are divided into three priority levels: Must (necessary for the prototype), Should (important if time allows), and Could (optional features for the future).

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | Users are required to log in using a username and password; passwords are not stored as plain text. | Must |
| FR-2 | The system shall provide role-based access, allowing Admin, Teacher and Student users to access only pages that are allowed for their role. | Must |
| FR-3 | Admin shall be able to create, edit, deactivate and delete user accounts and assign roles. | Must |
| FR-4 | Admin shall be able to view a log of system activity (logins, quiz creation, submissions. | Should |
| FR-5 | Teacher shall be able to create, edit and delete MCQ questions (question text, four options, one correct answer. | Must |
| FR-6 | Teacher can add, edit and remove True/False questions. | Must |
| FR-7 | Teacher shall be able to group questions into question banks by course or subject. | Must |
| FR-8 | Teacher can set up a quiz with title, course, duration, marks per question, availability window, and can draw questions from a bank. | Must |
| FR-9 | The system shall provide a set of questions for a given quiz to each student, randomly selected and randomly ordered from the bank of questions. | Must |
| FR-10 | Teacher can publish and unpublish a quiz; students can only view published quizzes during the time they are available. | Must |
| FR-11 | Student can see the quizzes available and begin an attempt; number of attempts per quiz is limited (default one). | Must |
| FR-12 | The system shall show a countdown timer during the attempt and shall enforce the end time on the server. | Must |
| FR-13 | The system shall automatically submit the attempt, saving the selected answers, when time runs out. | Must |
| FR-14 | Student will be able to switch between questions and change answers prior to submission. | Should |
| FR-15 | The system shall grade the attempt automatically on submission and show the score immediately. | Must |
| FR-16 | Student shall be able to see previous scores and attempts. | Must |
| FR-17 | Teacher can see the results of each quiz (per-student scores, average, highest, lowest). | Must |
| FR-18 | Teacher shall be able to export the results of a quiz as a CSV file. | Could |
| FR-19 | The system shall detect and log tab switching, window focus loss and leaving full-screen mode during an attempt. | Should |
| FR-20 | The system shall disable copy, paste and right-click on the attempt page. | Should |
| FR-21 | The system shall flag an attempt when violations pass a configurable threshold and may auto-submit it. | Should |
| FR-22 | Teacher can see the proctoring log for each attempt. | Should |

5 Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-1 | Usability | The interface shall be simple and consistent; a new student should be able to start and submit a quiz without training. |
| NFR-2 | Performance | Pages shall load within about 3 seconds under normal load, and the system shall support at least 50 students attempting a quiz at the same time. |
| NFR-3 | Security | Security and Passwords should be hashed, SQL queries should be parameterized to avoid SQL injection, forms should be protected against CSRF, and sessions should expire after a period of inactivity. |
| NFR-4 | Reliability | Answers will be stored as they are selected, so if the connection drops, the entire attempt will not be lost; time is provided by the server clock. |
| NFR-5 | Data integrity | The MySQL database shall be normalized (3NF) and use primary keys, foreign keys and constraints. |
| NFR-6 | Maintainability | The code shall be structured in layers (routes, services, models) and PEP 8 style to allow members to work on different parts without too many conflicts. |
| NFR-7 | Testability | Scoring and randomization logic shall be separate from the web layer and covered by automated unit tests. |
| NFR-8 | Compatibility | The system should be compatible with current versions of Chrome, Firefox and Edge, and should be compatible with Windows and Linux. |

6. Prioritized Product Backlog

The backlog is ordered by priority and grouped into planned versions. It will be updated as the project evolves (see Section 9).

| ID | Backlog item | Priority | Owner | Target version |
| --- | --- | --- | --- | --- |
| B-1 | Create GitHub repository, README, Requirements Documents, folder structure and .gitignore | Must | All | v0.1.0 |
| B-2 | Design MySQL schema (users, courses, questions, quizzes, attempts, answers, logs) | Must | Somna | v0.1.0 |
| B-3 | Login, logout and password hashing (FR-1) | Must | Abdur Rahim Ajmal | v0.1.0 |
| B-4 | Role based access and Admin user management (FR-2, FR-3) | Must | Abdur Rahim Ajmal | v0.2.0 |
| B-5 | Question bank with MCQ and True/False CRUD (FR-5 to FR-7) | Must | Zuhair Nasir | v0.2.0 |
| B-6 | Quiz creation and publishing (FR-8, FR-10) | Must | Zuhair Nasir | v0.2.0 |
| B-7 | Student quiz list and attempt page with timer and auto-submit (FR-11 to FR-13) | Must | Somna | v0.3.0 |
| B-8 | Automatic grading and score display (FR-15) | Must | Zuhair Nasir | v0.3.0 |
| B-9 | Randomized question selection per student (FR-9) | Must | Zuhair Nasir | v0.4.0 |
| B-10 | Results and history views for student and teacher | Must | Somna | v0.4.0 |
| B-11 | Unit tests for grading and randomization logic | Must | Zuhair Nasir | v0.4.0 |
| B-12 | Proctoring: tab-switch, full-screen and copy/paste detection and logging (FR-19 to FR-22) | Should | Somna, Abdur Rahim Ajmal | v0.5.0 |
| B-13 | Admin activity log (FR-4) | Should | Abdur Rahim Ajmal | v0.5.0 |
| B-14 | Navigation between questions during attempt (FR-14) | Should | Somna | v0.5.0 |
| B-15 | CSV export of results (FR-18) | Could | Abdur Rahim Ajmal | v1.0.0 |

7. Assumptions, Constraints and Known Limitations

Assumptions

- Students, teachers and admin have internet or local network access to the server, and a device with a modern browser.

- No public self-registration, user accounts are created by the Admin.

- Each question bank has more questions than one quiz uses, to allow for different sets when randomized.

•	There is a MySQL server for development, and for the demo.

Constraints

- Technologies used: Python Flask, MySQL, HTML and CSS. The timer and proctoring events will require some plain JavaScript as this is not possible with HTML and CSS.

- Three member team, one-semester timeframe.

- No budget: Only free and open source tools & hosting.

- The project should be written in a common public GitHub repository with all members' changes committed into it.

Known Limitations

- Only Multiple Choice and True/False questions can be used, essay and short answer questions are not supported.

- Browser-based proctoring systems can identify and monitor suspicious activity, yet cannot completely prevent cheating.

- No face and voice detection using AI in the first release.

- The prototype is not for a university-wide load, but rather a small deployment (a class or department).

- No email alerts or mobile application.

8. Repository Organization and Conventions

Folder structure

quiz-exam-system/

|-- README.md

|-- requirements.txt

|-- config.py

|-- run.py

|-- docs/            requirements document (PDF) and design notes

|-- database/        schema.sql, seed.sql

|-- app/

|   |-- routes/      auth, admin, teacher, student

|   |-- services/    grading, randomizer, proctoring

|   |-- models/      database access

|   |-- templates/   HTML pages

|   `-- static/      css, js

`-- tests/           unit tests (pytest)

Naming and versioning

- Lowercase snake_case is used for python files, folders and database tables (e.g. quiz_attempts).

- Branches are created with the name feature/<short-name> or fix/<short-name> and the main branch always contains working code.

- Commit messages begin with a type: feat, fix, docs, test or refactor, with a short description (e.g. feat: add quiz auto-submit on timeout).

- Versions are v0.x.0 for development milestones and v1.0.0 for the first complete release (these are stored as git tags). History is maintained in Git, not documents being copied per version.

- Changes are made by each member from their own GitHub account, and merged via pull requests that are reviewed by another member.

9. Document History

Requirements are expected to change as development proceeds. Changes will be committed to this document and recorded below.

| Version | Date | Change |
| --- | --- | --- |
| 0.1.0 | 18 October 2026 | Initial requirements document and product backlog for Assignment 1. |